CRICKET INTELLIGENCE
PLATFORM

10-Stage Development Roadmap — FastAPI + Supabase PostgreSQL + SQLAlchemy ORM from Stage 1

Key architecture change: SQLAlchemy 2.x and Alembic begin in Stage 1. FastAPI connects directly to the Supabase PostgreSQL database through DATABASE_URL. Authentication remains the Stage 10 production boundary.

## Purpose

This roadmap restarts the Cricket Intelligence Platform as an ORM-first FastAPI project. SQLAlchemy is used for application data access in every stage, Alembic manages all shared database schema changes, and Supabase provides the managed PostgreSQL database.

# 10-Stage Overview

| # | Stage | Main deliverable |
| --- | --- | --- |
| 1 | Project + Supabase ORM Foundation | FastAPI, Supabase PostgreSQL, SQLAlchemy 2.x, AsyncSession and Alembic from day one. |
| 2 | ORM Database Schema & Master Data | Mapped cricket entities, relationships, constraints, Alembic migration and master-data CRUD. |
| 3 | Match Setup | Match creation, toss, playing XI, opening participants and readiness through ORM relationships. |
| 4 | Core Ball-by-Ball Scoring Engine | Transactional delivery recording and deterministic run, ball, strike and over state. |
| 5 | Extras, Wickets & Corrections | WD/NB/BYE/LB, dismissals, next batter and auditable undo/correction transactions. |
| 6 | Scorecard & Match Lifecycle | Derived statistics, innings/chase states, result calculation and full scorecards. |
| 7 | Real-Time Live Scoring | WebSockets, committed-state broadcasts, reconnect and correction convergence. |
| 8 | React UI + MVP Stabilization | Responsive Admin, Scorer and Viewer experiences integrated with ORM-backed APIs. |
| 9 | History, Analytics & AI Layer | Historical profiles, optimized analytical queries, dashboards and grounded read-only AI. |
| 10 | Authentication, Roles, Security & Release | Supabase Auth, JWT verification, role authorization, audit identity and production hardening. |

# Authoritative Architecture Contract

| Component | Responsibility |
| --- | --- |
| Supabase | Managed PostgreSQL hosting, backups, dashboard and later Auth/RLS integration. |
| SQLAlchemy 2.x | Application ORM, typed entity mappings, relationships and database queries. |
| psycopg 3 | PostgreSQL driver used by SQLAlchemy; async mode supports the FastAPI session workflow. |
| Alembic | Only schema-change workflow for shared environments; revision history is committed to Git. |
| AsyncSession | One request-scoped unit of work with explicit transaction, rollback and close behavior. |
| Pydantic v2 | Request validation and response serialization; never expose ORM objects without schemas. |
| Repositories | ORM query construction and persistence operations; no HTTP or scoring-rule decisions. |
| Services | Business rules, match transitions, scoring decisions and transaction coordination. |

## Database and Migration Rules

- Alembic revision history is the deployment record for the application schema; SQLAlchemy models describe the current application mapping.

- Run alembic revision --autogenerate only to produce a candidate migration. Review tables, constraints, indexes, server defaults and downgrade behavior before applying it.

- Use alembic upgrade head in development, staging and production. Never edit an applied migration; add a new revision.

- Never use Base.metadata.create_all() to create or update shared Supabase schemas.

- Alembic manages only application-owned objects, normally in public. It must not drop, recreate or autogenerate changes for Supabase-managed auth, storage, realtime or extensions schemas.

- Use PostgreSQL-specific types and database functions deliberately; represent them in reviewed Alembic operations so a fresh environment can be reproduced.

## Connection and Session Rules

- Long-running servers may use a direct connection or an appropriate Supabase session pooler with a bounded SQLAlchemy pool.

- Serverless or auto-scaling deployments should use the Supabase transaction pooler and SQLAlchemy NullPool unless deployment testing proves another configuration is safe.

- Create one AsyncSession per request or short-lived background/WebSocket operation. Never share one session across concurrent tasks.

- Service functions own transaction boundaries. Repositories may flush but should not independently commit when a multi-step business action must remain atomic.

- DATABASE_URL and privileged credentials stay only in backend secrets. React never connects to PostgreSQL or imports SQLAlchemy code.

## Stage 1 Restart Rule

Decision: Start in a new clean project folder. Do not copy the previous parameterized-SQL repositories or numbered SQL migrations into the ORM-first project. Reuse only approved requirements and domain rules.

STAGE 1

Project + Supabase ORM Foundation

| Goal | Create a clean FastAPI foundation that connects to Supabase PostgreSQL through SQLAlchemy ORM and manages schema changes with Alembic. |
| --- | --- |

Why this stage now: Every later feature depends on a stable ORM session pattern and migration workflow. Establishing them first prevents a second data-access rewrite later.

Build in this stage

- Create a new project rather than extending the earlier SQL-first/non-ORM implementation. Keep the old project only as a reference.

- Create the FastAPI structure: app entry point, API routers, core configuration, database base/session modules, ORM models, repositories, services, Pydantic schemas, utilities and tests.

- Install FastAPI, Uvicorn, SQLAlchemy 2.x, Alembic, psycopg 3 with async support, Pydantic Settings, Pytest, pytest-asyncio and HTTPX.

- Create the Supabase project manually and store its PostgreSQL connection string in a private DATABASE_URL environment variable. Never expose database credentials to React or browser code.

- Create a SQLAlchemy DeclarativeBase with a naming convention for primary keys, foreign keys, unique constraints, checks and indexes.

- Create an async engine and async_sessionmaker. Provide one AsyncSession per FastAPI request and define commit, rollback and close behavior clearly.

- Initialize Alembic, connect env.py to Base.metadata, create an initial baseline revision and apply it to Supabase with alembic upgrade head.

- Add GET /health with separate API and database status. The database check must execute SELECT 1 through SQLAlchemy.

- Add unit tests, a real database connectivity integration test and a README containing setup, migration, run and test commands.

Main screens: No production screen yet. Developer API shell, OpenAPI documentation and health/database connectivity only.

Done when: The API starts; SQLAlchemy reaches Supabase; AsyncSession works; Alembic can upgrade a fresh database; /health reports database status; tests run; and no feature table or authentication behavior is required yet.

Implementation note: Do not use Base.metadata.create_all() against shared or production databases. Alembic revisions are the only supported schema-change path.

STAGE 2

ORM Database Schema & Master Data

| Goal | Build the relational cricket model in SQLAlchemy and expose master-data CRUD through ORM repositories and services. |
| --- | --- |

Why this stage now: Teams, players, squads, venues, tournaments, matches, innings and deliveries require stable keys and relationships before match setup and scoring.

Build in this stage

- Create typed SQLAlchemy models using Mapped and mapped_column for Team, Player, TeamPlayer, Venue, Tournament, Match, MatchPlayer, Innings, Delivery, DeliveryCorrection and AuditLog.

- Add UUID primary keys, timestamps, enums or check constraints, foreign keys, unique constraints, indexes and explicit relationship loading strategies.

- Keep authentication-owned actor fields nullable until Stage 10. Do not map or modify Supabase-managed auth or storage tables in Alembic.

- Generate the core-schema Alembic revision with --autogenerate, review every operation manually, then apply it to Supabase.

- Build ORM repositories with SQLAlchemy select, scalars, flush, refresh and controlled transaction behavior; do not place scoring business rules inside repositories.

- Build services and Pydantic request/response schemas for validation, duplicate prevention, not-found behavior and database-integrity error translation.

- Implement create, list, read, update and archive APIs for teams, players, venues and tournaments, including pagination and search.

- Test ORM relationships, database constraints, migration upgrade, duplicate handling and master-data API behavior.

Main screens: S02 Dashboard shell and S03-S08 Teams, Players, Venues and Tournaments.

Done when: A clean Supabase database can be upgraded from Alembic, and FastAPI can create, read, update, list and archive master cricket data entirely through SQLAlchemy ORM.

STAGE 3

Match Setup

| Goal | Prepare a valid cricket match before the first delivery is recorded. |
| --- | --- |

Why this stage now: The scoring engine needs a complete match context: teams, overs, venue, toss, playing XIs and opening participants.

Build in this stage

- Create match records with Team A, Team B, overs, venue, date/time, optional tournament and Draft status.

- Implement toss winner and Bat/Bowl decision with validation that the winner belongs to the match.

- Select each playing XI through MatchPlayer relationships and validate every player against the team's active squad.

- Create the first Innings record with striker, non-striker and opening bowler; validate team membership and playing-XI eligibility.

- Implement Draft to Ready transition only after every required setup rule succeeds in one database transaction.

- Use eager loading deliberately to avoid hidden N+1 queries when returning match setup details.

Main screens: S09 Matches List, S10 Create Match, S11 Toss & Playing XI and S12 Innings Setup.

Done when: A match moves from Draft to Ready with valid teams, squads, XIs, toss data and opening participants, and the full setup can be loaded through ORM relationships.

STAGE 4

Core Ball-by-Ball Scoring Engine

| Goal | Make the backend and stored delivery events the authoritative source for normal scoring. |
| --- | --- |

Why this stage now: The scoring console may submit events, but only the backend transaction may decide the official match state.

Build in this stage

- Record each Delivery with match, innings, sequence, over/ball position, striker, non-striker, bowler and run data.

- Support 0, 1, 2, 3, 4 and 6 run outcomes.

- Increment legal-ball count, rotate strike for odd runs and change strike at over completion.

- Calculate score, overs, current run rate and current participants from persisted deliveries.

- Use one AsyncSession transaction per scoring event. Lock or otherwise protect the active innings from concurrent score writes.

- Keep reconstructable delivery history authoritative; cached totals are allowed only if they can be verified and rebuilt.

Main screens: S13 Live Scoring Console with core run controls and current match context.

Done when: Normal overs can be completed, concurrent writes cannot corrupt sequence, and rebuilding from non-void deliveries produces the same score, overs and strike state.

STAGE 5

Extras, Wickets & Corrections

| Goal | Complete difficult scoring events safely while preserving history. |
| --- | --- |

Why this stage now: Reliable scoring requires correct illegal-ball rules, dismissal validation and reversible corrections.

Build in this stage

- Implement Wide, No Ball, Bye and Leg Bye rules with correct legal-ball and run attribution behavior.

- Add wicket type, dismissed player, optional fielder, runs on delivery and next-batter workflow.

- Validate dismissal eligibility, batting-team membership, playing-XI membership and innings limits.

- Implement undo by marking a delivery void and adding a DeliveryCorrection record; never silently hard-delete official scoring history.

- Perform delivery, correction, participant and innings-state changes atomically in one ORM transaction.

- Add focused unit and integration tests for extras, wickets, strike changes, over completion, rollback and undo edge cases.

Main screens: S14 Extras Entry, S15 Wicket Entry and S16 Undo / Correction.

Done when: All event types obey cricket rules, failed transactions leave no partial state, and undo restores every dependent statistic while preserving an audit trail.

STAGE 6

Scorecard & Match Lifecycle

| Goal | Complete innings and matches through deterministic state transitions and derived scorecards. |
| --- | --- |

Why this stage now: Once delivery logic is trustworthy, higher-level statistics and match completion can be derived safely.

Build in this stage

- Calculate strike rate, economy, run rate, wickets, partnerships and overs display from legal deliveries.

- Implement Draft to Ready to Innings 1 Live to Innings Break to Innings 2 Live to Completed state flow.

- Determine target, runs required, balls remaining and required run rate automatically for the chase.

- Build optimized ORM queries for live and final batting/bowling scorecards without loading unnecessary object graphs.

- Calculate and finalize the result through backend rules and reject ordinary scoring after completion.

- Add reconstruction tests comparing derived totals with all persisted non-void delivery events.

Main screens: S17 Innings Break, S18 Match Completion and S20 Full Scorecard.

Done when: A match can be scored from first ball to final result and reviewed through an internally consistent scorecard generated from stored ORM entities.

STAGE 7

Real-Time Live Scoring

| Goal | Broadcast committed match state to viewers without browser refresh. |
| --- | --- |

Why this stage now: Real-time updates must distribute database-confirmed state, never uncommitted in-memory assumptions.

Build in this stage

- Add a WebSocket endpoint per match and broadcast only after the scoring transaction commits successfully.

- Include score, wickets, overs, innings, current batters, bowler, recent delivery and chase metrics.

- Do not keep one AsyncSession open for the full WebSocket lifetime; create short-lived sessions for authoritative state reads.

- Handle disconnect and reconnect with a stale-state indicator and fresh full-state fetch before incremental updates resume.

- Broadcast void/correction events so scorer and viewers converge immediately.

- Test at least two simultaneous clients and confirm failed database transactions produce no broadcast.

Main screens: S19 Live Viewer plus connection/state indicators in scorer and scorecard screens.

Done when: A second client sees committed score changes live, reconnects to the correct state and never sees rolled-back scoring events.

STAGE 8

React UI + MVP Stabilization

| Goal | Turn the working backend into a polished responsive product experience. |
| --- | --- |

Why this stage now: The UI can now integrate against stable REST and WebSocket contracts without redesigning the data layer.

Build in this stage

- Implement React/Bootstrap UI for Admin, Scorer and Viewer flows from the Figma specification.

- Create reusable buttons, selectors, cards, scorecard tables, dialogs, toasts, recent-ball chips and loading/empty/error states.

- Optimize the scoring console for tablet/desktop touch and the viewer/scorecard for mobile.

- Keep the browser separated from DATABASE_URL and SQLAlchemy; it communicates only with FastAPI REST/WebSocket endpoints.

- Keep authorization controls as development placeholders until Stage 10 and do not publish write-enabled scoring endpoints.

- Run E2E flows for create match, setup, score, extras/wicket, undo, innings break, chase, completion and viewer scorecard.

Main screens: All P0 product screens except final production login and user/role management behavior.

Done when: The functional MVP operates end to end in private development and meets scoring, correction, live-update and responsive-UI acceptance criteria.

Implementation note: Do not deploy this build as a public write-enabled production system before Stage 10.

STAGE 9

History, Analytics & AI Layer

| Goal | Use trusted ORM-managed cricket data for reproducible analytics and advisory AI. |
| --- | --- |

Why this stage now: Analytics and AI become reliable only after delivery data and scoring rules are stable.

Build in this stage

- Add completed-match history and player/team historical profiles.

- Build efficient SQLAlchemy select/aggregate queries that return tabular datasets for Pandas instead of loading large ORM object graphs.

- Create Pandas/NumPy analytics for batting, bowling, phases, matchups, dot-ball percentage, boundary percentage, partnerships and form.

- Create Plotly dashboards and filters; keep win probability optional until a validated model exists.

- Add a natural-language Cricket Analyst using verified repository/query tools. AI must be read-only and separate from official scoring transactions.

- Return evidence, referenced match/time period and insufficient-data states rather than inventing conclusions.

- Add query-performance tests and indexes through reviewed Alembic revisions when profiling identifies real needs.

Main screens: S21 Match History, S22-S25 Profiles/Analytics and S26 AI Cricket Analyst.

Done when: Historical results and analytics can be reproduced from stored data, and AI responses are grounded in deterministic query results without modifying match state.

STAGE 10

Authentication, Roles, Security & Release

| Goal | Secure the ORM-backed platform and complete production release validation. |
| --- | --- |

Why this stage now: The product behavior and ORM schema are now stable, so authentication and authorization can be added without mixing them into scoring-rule development.

Build in this stage

- Use Supabase Auth for real identity and sessions. Verify access-token JWTs in FastAPI before trusting identity claims.

- Create an application-owned public user profile/role model linked to the Supabase Auth user UUID. Do not let SQLAlchemy or Alembic manage auth.users itself.

- Implement Admin, Scorer, Viewer and optional Analyst roles. Protect REST and WebSocket routes; only authorized Admin/Scorer users may mutate official match state.

- Add authenticated actor IDs and timestamps to deliveries, corrections and audit records through a reviewed Alembic migration.

- Use FastAPI authorization as the main backend control and Supabase Row Level Security as defense in depth where data is also exposed through Supabase APIs.

- Configure production CORS, secrets, logging, rate limits, error handling, TLS and environment-specific database pool strategy.

- Run migration rehearsal on a clean/staging database, rollback/recovery checks, ORM query regression tests and full E2E tests under every role.

- Verify invalid/expired tokens, role restrictions, WebSocket authorization, transaction rollback, scoring reconstruction and audit identity before release.

Main screens: S01 Login, S27 Users & Roles and all protected Admin/Scorer screens.

Done when: Unauthorized users cannot mutate data; every official change has authenticated audit identity; Alembic upgrades production safely; and all scoring, live, analytics and role-based regression tests pass.

Implementation note: SQLAlchemy is not introduced here—it has already been used since Stage 1. Stage 10 secures and hardens the existing ORM-backed product.

# Final Sequence & Release Boundary

SQLAlchemy ORM and Alembic are foundational from Stage 1 and remain in use throughout the entire project. Authentication is still intentionally completed in Stage 10, so development before Stage 10 must remain private and must not expose write-enabled scoring endpoints publicly.

## What can be developed before Stage 10

- ORM models, Alembic migrations, master data, match setup, scoring, scorecards, WebSockets, React UI, history, analytics and read-only AI.

- Temporary nullable actor fields may be used only where an audit placeholder is required.

- Private development and staging tests may use controlled internal access, but are not production authorization.

## What must wait for Stage 10 before public production

- Public write-enabled Admin and Scorer access.

- Real staff identity, JWT verification, role management and authenticated audit ownership.

- Final REST/WebSocket authorization, RLS defense in depth, production secrets and security sign-off.

- Production migration rehearsal, backup/recovery validation and complete role-based regression testing.

## Stage 1 Acceptance Checklist

- New clean repository created and virtual environment configured.

- Supabase project created and DATABASE_URL stored privately.

- FastAPI structure, Settings, logging and exception handling created.

- SQLAlchemy DeclarativeBase, async engine and request-scoped AsyncSession created.

- Alembic initialized, target_metadata configured and baseline revision applied.

- GET /health checks API and Supabase through SQLAlchemy SELECT 1.

- Unit tests and opt-in live database integration test pass.

- README and .env.example explain setup without containing real secrets.

## Overall Definition of Done

The platform is complete when a clean Supabase project can be upgraded entirely through reviewed Alembic revisions; every application table is mapped by SQLAlchemy; a match can be configured, scored, corrected, watched live and reviewed; analytics and AI remain reproducible and read-only; and production access is secured through authenticated roles and auditable transactions.

## Architecture References

- Supabase: Connect to your database

- Supabase: Using SQLAlchemy with Supabase

- SQLAlchemy: AsyncIO ORM

- Alembic: Autogenerating migrations

- Supabase: JSON Web Tokens